## Slide 1: Agile vs. Waterfall: Choosing the Right Development Approach
The goal of this presentation is to explain the roles of
Scrum-Agile team members and compare Waterfall and Agile methodologies

## Slide 2: Scrum-Agile Overview
You may be asking what is Scrum-Agile?
Agile is a iterative, flexible approach to software approach that has found it’s way into many other industries.
Scrum is the the framework in Agile that allows work to be organized into manageable time-boxes called sprints.
It cultivates adaptability, collaboration, continuous improvement and on-time delivery of value.

## Slide 3: Team Roles In Scrum
Scrum Master: Facilitates Scrum events, removes impediments, and coaches the team.
Product Owner: Represents stakeholders, manages the product backlog, and prioritizes user stories.
Developers: Build the product, estimate tasks, and deliver working increments.
A teams success hinges on the ability of each role to work together to insure transparency, accountability and shared ownership.

## Slide 4: Agile SDLC Phases
Concept/Initiation: Define goals and user needs. (Start with an Idea)
Planning: Create and prioritize the product backlog. (Plan the Work)
Design: Collaborate on UI/UX and technical architecture. (Design Together)
Development: Build in short sprints with continuous integration. (Build in Small Steps)
Testing: Ongoing testing during and after development. (Test Often)
Release: Deliver working software frequently. (Release Frequently
Feedback & Iteration: Use stakeholder input to refine future work. (Get Feedback and Improve)

## Slide 5: Waterfall Model Overview What Is the Waterfall Approach?
It is a historically used Linear, sequential development model.
Phases include stated Requirements, Design, Implementation, Testing, Deployment, and Maintenance.
Each phase is completed before the next one is started.
Changes are difficult to make, often requiring starting from scratch, once the development starts

## Slide 6: Agile vs. Waterfall in the real world. SNHU Travel Project: A Real-World Comparison
Agile
Mid-sprint change to Personalized Destinations module handled through backlog refinement and sprint goal adjustment.
Waterfall
The same changes would have required re-approval, rewriting of documentation, delayed testing and delayed delivery.
Also it could have had a demoralizing effect on the team due to rework and lack of flexibility.
Agile allows for flexibility and stakeholder engagement throughout development, facilitating team efficiency and customer satisfaction.

## Slide 7: Final Recommendation’s Choosing the Right Approach for SNHU Travel and future projects.
Agile was ideal for SNHU Travel due to evolving user needs, active stakeholder engagement, and the need for flexibility.
Mid-sprint changes were handled smoothly through backlog refinement and sprint goal adjustments.
Agile enabled faster delivery, continuous feedback, and stronger team morale.
Waterfall would have required formal re-approval, rewriting documentation, delayed testing, and slower delivery — potentially demoralizing the team.
Key factors to consider when choosing a methodology:
Project scope: fixed vs evolving
Stakeholder involvement: limited vs continuous
Timeline flexibility: rigid vs iterative
Risk tolerance: late discovery vs early feedback
Team dynamics: siloed vs cross-functional
Recommendation: For dynamic, user-driven projects like SNHU Travel, Scrum-Agile should be the preferred approach. It supports adaptability, team efficiency, and customer satisfaction.

## Slide 8: References
Slide 2: Scrum-Agile Overview
Mendix. (2025, August 16). The 5 stages of the Agile software development life cycle. https://www.mendix.com/blog/agile-software-development-lifecycle-stages/
Slide 3: Scrum Team Roles
Atlassian. (2025). Agile Scrum roles. https://www.atlassian.com/agile/scrum/roles
Slide 4: Agile SDLC Phases
Decipher Zone. (2025, July 30). 6 stages of the Agile development lifecycle. https://www.decipherzone.com/blog-detail/agile-development-lifecycle
Slide 5: Waterfall Model Overview
GeeksforGeeks. (2025, September 30). Waterfall model – Software engineering. https://www.geeksforgeeks.org/software-engineering/waterfall-model/
Slide 6: Agile vs. Waterfall in Practice
Visual Paradigm. (2023, October 11). A comparative analysis of Agile and Waterfall project management approaches. https://guides.visual-paradigm.com/a-comparative-analysis-of-agile-and-waterfall-project-management-approaches/
Slide 7: Choosing the Right Approach/Final Recommendation
Tactical Project Manager. (2025). Agile vs. Waterfall: How to choose the right approach for your project. https://www.tacticalprojectmanager.com/agile-vs-waterfall/
Vabro. (2023, April 15). Agile and customer satisfaction: How Agile keeps stakeholders happy. https://www.vabro.com/blog/agile-and-customer-satisfaction-how-agile-keeps-stakeholders-happy